# RD – Regulated Manufacturing: CLD-204 Launch Plan (Restricted)

Classification: Regulated – Manufacturing. Distribution limited to the R&D and Manufacturing leadership team.

# 1. Production plan

| Phase | Site | Batches | Target date |
| --- | --- | --- | --- |
| Process validation (PPQ) | Vantrell Biologics – Line 2 | 3 | Aug 2026 |
| Launch stock build | Vantrell Biologics – Line 2 | 12 | Oct–Dec 2026 |
| Commercial supply | Vantrell + secondary CMO | 40 / year | From Q1 2027 |

# 2. Supplier agreements

Master supply agreement with Vantrell Biologics – draft v3, pricing under negotiation.

Quality agreement – signed 12 May 2026.

Secondary vial supplier – technical transfer starting Sep 2026.

# 3. Regulatory milestones

Regulatory filing planned for Q3 2026; pre-approval inspection expected Q4 2026.