GMP Production Scheduling Guidance

| Document No. | Version | Effective Date | Document Owner |
| --- | --- | --- | --- |
| GUID-MFG-014 | 1.0 | 01/01/2026 | VP of Manufacturing |

Classification: Internal - Confidential   |   Controlled document — verify version before use.

- Purpose & Scope

This guidance defines the principles that govern how production is scheduled across manufacturing sites under Good Manufacturing Practice (GMP). It applies to all finished-product manufacturing, fill-finish, and packaging operations at Plant 1, Plant 2, and Plant 3, and to any accelerated or compressed schedules proposed in support of a product launch.

- Regulatory Basis

Scheduling decisions must remain consistent with the site's validated state, current equipment qualification status, and applicable GMP requirements. No schedule may place product quality, data integrity, or release compliance at risk to meet a commercial date.

Production may only be scheduled on equipment within its current qualification window.

Cleaning validation and changeover requirements are mandatory inputs to the schedule, not optional levers.

Any deviation from a validated process or sequence requires change control (see SOP-QA-003).

- GMP Scheduling Principles

Quality-first: capacity is constrained by qualified, validated capability — not by demand.

Traceability: every scheduled batch is linked to its equipment, materials, and qualification evidence.

Right person, right authority: schedule changes follow the approval matrix in Section 6.

No silent changes: all schedule modifications are recorded with rationale and approver.

- Escalation Path:

If a plant rejects a proposed schedule change, the matter escalates to the VP of Manufacturing per the escalation matrix.

- Batch Sequencing & Dependencies

Batches are sequenced to minimise changeover risk and preserve cleaning validation status. Sequencing must respect campaign rules, equipment qualification windows, and fill-finish availability. Dependencies between upstream manufacturing and downstream fill-finish are explicit constraints in the master schedule.

- Constraints on Schedule Changes

Schedule compression to accelerate production (for example, to support an earlier launch) is permitted only where it does not shorten or skip a GMP-required step. Compressing changeover windows is addressed specifically in the Compressed Changeover Guidance (GUID-MFG-027); that guidance must be consulted before any changeover window is reduced.

- Approval Requirements

| Change type | Required approver | Evidence required |
| --- | --- | --- |
| Within validated state, no qualification impact | Plant Operations Manager | Updated schedule, rationale |
| Compressed changeover window | Plant Operations Manager + QA Manager | Risk assessment per GUID-MFG-027 |
| Process/sequence change | Change Control Board | Change control record (SOP-QA-003) |

- Records & References

Manufacturing Scheduling SOP (SOP-MFG-021)

Change Control Procedure (SOP-QA-003)

Compressed Changeover Guidance (GUID-MFG-027)