GMP Validation Readiness & Fast-Track Guidance

| Document No. | Version | Effective Date | Document Owner |
| --- | --- | --- | --- |
| GUID-QA-018 | 1.0 | 01/01/2026 | Quality Assurance Manager |

Classification: Internal - Confidential   |   Controlled document — verify version before use.

1.  Purpose

Defines the criteria and timelines for assessing whether a pre-qualified CMO can complete GMP validation on a fast-track basis (3–6 months) to support an accelerated launch.

2.  Validation Lifecycle

Technology transfer and documentation review.

Process performance qualification (PPQ).

Cleaning validation.

Quality systems and batch-release readiness.

3.  3–6 Month Fast-Track Criteria

| Criterion | Fast-track requirement |
| --- | --- |
| Pre-qualified status | Current (GUID-PROC-009) |
| Tech transfer package | Complete and accepted |
| Equipment/process | Comparable, already qualified for dosage form |
| PPQ readiness | Protocol approved; materials available |
| Cleaning validation | Existing validated method applicable |
| Open quality findings | None critical |

4.  Prerequisites & Gating

A CMO may only be designated fast-track eligible when all Section 3 criteria are met. Any unmet criterion gates the timeline and moves the candidate out of the 3–6 month band until resolved.

5.  Documentation Readiness

Validation documentation (protocols, reports, batch records) must be available and review-ready at gate entry. Documentation gaps are the most common cause of timeline slippage and are assessed first.

6.  References

CMO Qualification Guidance (GUID-PROC-009)

Supplier Evaluation Guidance (GUID-PROC-012)

Change Control Procedure (SOP-QA-003)